Bird’s Eye View Project

Web Status — client check-in

June 16, 2026  ·  Prepared by Noah Barlow

Where the BEVP web build stands this morning — what shipped, what’s in motion, what’s deliberately out of scope, and where decisions are owed before next sprint. Use it to ground today’s discussion on scope, sequencing, and ownership.

# 1. Recently shipped (last sprint)

Highlights from the last ten days, in roughly the order they landed.

### Homepage hero — the Pulse moment

- Hero converted from a static “Built for the fight.” headline into a Pulse-driven moment: a cycling word travels the symptom → ask → answer arc, ending on “Join our family.” The sequence runs once and holds on the final beat — no loop, no resetting.

- Right-column poster card now holds three layered images that crossfade in lockstep with the word: a single figure at sunset (symptom), the BASE jumper at the edge (ask), the cohort together (answer).

- “A Bird’s Eye View.” pre-headline kept above. “Built for the fight.” and the anti-pitch (“Not talk therapy. Not a retreat. Not for everyone.”) retained as supporting copy.

- Two-Door CTA replaces the old button row: “I am ready to Join” / “I am ready to Support.” Same destinations (Apply / Donate), more committed framing.

- Standalone Pulse section between the orange band and Real Science was removed — the hero carries that moment now.

### Halftone section banners

- Each Real Section (Science / Help / Outcomes) now opens with a halftone-treated landscape banner from the new image drop — grayscale + orange dot-screen on Science, ink dot-screen on Help, orange on Outcomes.

- Visual language matches the team-board portrait treatment, so the page reads as one design system.

### Analytics & tracking installed

- Google Tag Manager container GTM-TW3ZHJ3Q added to all 18 production pages (head script + body noscript iframe).

- Meta Pixel 1153372614744693 firing PageView on every page load (script + noscript fallback).

- GA4 measurement ID G-K0ZESF07GT is registered. The standalone gtag.js loader was removed so GA4 will be owned by the GTM container — see Open Items for the one configuration step still owed.

- The existing analytics.js scaffold continues to push dataLayer events (CTA clicks, form submits) — once GA4 is wired through GTM these events route into GA4 automatically.

### Deliverables to client

- BEVP Brand Guidelines PDF — 17-spread landscape covering color tokens (hex), typography stack, logo lockup usage, voice.

- BEVP Copy Deck (.docx) — every page’s copy in one editable document for client review and edits.

# 2. Progress to date

Roughly six weeks of build, from first commit (2026-05-04) to this morning. ~30 production commits across information architecture, brand system, content pages, conversion infrastructure, photography, and analytics.

### Pages live

20 HTML pages — 18 user-facing production pages plus 2 internal asset/dev pages.

- Homepage (Pulse hero, Real Science / Help / Outcomes, founder voice, footer)

- About (founder bio + 19-member team board with face-detected portraits)

- Programs index + Program detail + How It Works + 7X Project

- Apply + Apply thanks

- Donate + Donate thanks (with tiered allocation visualization)

- Events, Documentary, Resources, Partner

- Get Involved, Get Support (crisis resources)

- Contact, Privacy

- Internal: Images (asset reference), Logo Test (lockup QA)

### Brand & design system

- Identity: BEVP horizontal lockup (black on bone header, white on ink footer), feather mark, eye mark, full color spec.

- Design system in a single 86KB CSS file — design tokens, typography stack (Big Shoulders Display, Spectral, Public Sans, JetBrains Mono), components, sections. Single source of truth.

- Cross-browser icon legibility fix via CSS custom property fills (so the brand mark stays legible on orange surfaces in Safari/Chrome/Firefox).

- Favicons + web manifest + open-graph + Twitter card meta.

### Photography & image library

- Team board — 19 member portraits, processed with YuNet DNN face detection and halftone treatment, locked to a consistent face-height baseline across the grid. Per-person crop overrides for edge cases.

- Hero & section image library — BASE jumper, cohort, sunset silhouette, section banners, plus alternates kept on file for future swaps.

- Web-optimized derivatives at multiple sizes; raw drops (multi-hundred-MB) kept out of the repo via .gitignore.

### Conversion infrastructure

- Apply form (multi-step intake with thanks page).

- Donate form (with thanks page and tiered allocation chart: 100% / 90-10 / breakdown).

- Two-Door CTA pattern on homepage.

- Heartbeat first-visit modal (localStorage-gated, dismissible, ?heartbeat=1 / ?heartbeat=0 test flags).

- Mobile nav: checkbox-driven CSS overlay with Escape-to-close, click-to-close on links, body scroll lock, viewport-watcher to drop open state on resize to desktop.

### Analytics scaffold

- analytics.js pushes dataLayer events for CTA clicks, form submits, and other UX-dossier events (BEVP-UX-001 §08).

- GTM, Meta Pixel, and GA4 IDs registered (see Recently Shipped). GA4 routes through GTM once the configuration tag is added.

# 3. In scope — delivered

Production-ready and live on birdseyeviewproject.org.

| Workstream | Status |
| --- | --- |
| Information architecture (20 pages) | Live |
| Visual design system + tokens | Live |
| Brand identity + logo lockups | Live |
| Brand Guidelines PDF | Delivered to client |
| Homepage — Pulse hero + supporting imagery | Live (latest commit) |
| Halftone section banners (Science / Help / Outcomes) | Live |
| Apply form + thanks page | Live |
| Donate form + thanks page + allocation chart | Live |
| Team board (19 portraits) | Live |
| Hero & section image library | Live |
| Analytics tracking (GTM + Meta Pixel) | Live |
| GA4 measurement ID registered (gtag.js) | Wired in; awaiting GTM tag |
| Copy Deck (.docx) for editorial review | Delivered to client |
| Mobile-responsive nav + dropdowns | Live |
| Heartbeat first-visit modal | Live |

# 4. In scope — outstanding

Known to be needed; not blocked by design or build. Mostly waiting on a routing decision, a content asset, or a configuration step in a third-party tool.

| Item | Owner | Notes |
| --- | --- | --- |
| GA4 Configuration tag inside GTM container | Analytics owner | One tag, All Pages trigger, ID G-K0ZESF07GT. Until added, GA4 reports stay empty. |
| Apply form submission destination | Client | Confirm where the form posts: email, Google Form, Airtable, custom? |
| Donate flow short-term routing | Client | Stripe Payment Link / Donorbox / mailed-check address? Form is collecting intent but not money. |
| Copy Deck client edits | Client | Return the .docx with edits or sign off as-is. |
| Brand Guidelines sign-off | Client | Approve the landscape PDF or flag changes. |
| Cohort I application open date | Client | Triggers homepage status copy / countdown. |
| Documentary page CTA | Client | What does the page link to once a film exists? Trailer? Mailing list? |
| Domain / DNS pointing confirmation | Client | Verify birdseyeviewproject.org is correctly pointed at GitHub Pages. |

# 5. Out of scope

Things this engagement does NOT include. Flagged so we can plan separately if any become priority.

- CMS / dynamic content management — site is static HTML, hand-edited via the repo.

- Payment processing — no card data captured on Donate; awaits a routing decision (see Outstanding).

- Email marketing integration (Mailchimp, ConvertKit, Beehiiv) — newsletter signup is decorative until wired.

- Custom analytics dashboards — data lands in GA4 + Meta Events Manager; no custom reporting layer.

- Documentary streaming or video hosting infrastructure.

- Cohort I applicant portal / status tracker — intake only, no authenticated dashboard.

- Member-only / logged-in areas of any kind.

- Multi-language support.

- Print materials, signage, swag, or any collateral beyond the digital brand.

- A/B testing infrastructure (deferred; could be added later through GTM).

- SEO content marketing program — technical SEO basics in place (meta, OG, schema), ongoing content production not in scope.

- Performance / Lighthouse optimization sprint.

- Accessibility audit beyond the build-time best practices already applied (semantic HTML, focus states, alt text, reduced-motion fallbacks, sr-only copy on the Pulse, mobile nav a11y).

# 6. Open items — decisions needed

Concrete decisions or content drops needed before the next build sprint. Roughly ordered by what unblocks the most downstream work.

- GA4 wiring. Analytics owner adds a GA4 Configuration tag in container GTM-TW3ZHJ3Q (ID G-K0ZESF07GT, All Pages trigger). Without it, GA4 receives nothing.

- Apply form endpoint. Where do submissions go? (Direct email, Google Form, Airtable, Notion, custom backend?)

- Donate routing. Short-term: link out to a hosted form (Stripe Payment Link, Donorbox)? Long-term plan?

- Cohort I open date. Triggers a homepage status copy change — “Cohort I opens [date]” vs current “50 Max.”

- Documentary page. Page exists but is essentially a placeholder. What CTA / asset goes there as content arrives?

- Copy Deck status. When does the client return the .docx with edits / sign-off?

- Brand Guidelines sign-off. Approve the landscape PDF or flag changes?

- v2 staging repo. birdseyeview-web-v2 currently tracks v1 — keep as staging for future feature work, or archive?

- Domain pointing. Confirm birdseyeviewproject.org is currently pointed at the GitHub Pages deployment.

Bird’s Eye View Project · Built for the fight.